## Slide 1: Software Project Management Plan

## Slide 2: Organization of Software Project Management Plan
Introduction
  Project Overview
  Project Deliverables
  Evolution of SPMP
  Reference Material
  Definitions and Acronym
Project Organization
  Process Model
  Organizational Structure
  Organizational Interface
  Project Responsibilities

## Slide 3
Managerial Process
  Management Objectives and Priorities
  Assumption, Dependencies and Constraints
  Risk Management
  Monitoring and Controlling Mechanism
  Staffing Approach
Technical Process
  Methods, Tools and Techniques
  Software Documentation
  User Documentation
  Project Support Function

## Slide 4
Work Packages, Schedule and Budget
  Work Packages
  Dependencies
  Resource Requirement
  Budget and Resource Allocation
  Schedule
Additional Component
  Index
  Appendices

## Slide 5: Introduction
Project Overview =
  Concise summary of the project objectives, major work activities, major milestones, required resources, and budget
  Relationship between current project and other projects

## Slide 6
Project Deliverables =
  Primary deliverables for the customer, the delivery dates, delivery locations, and quantities required satisfying the terms of the project agreement
Evolution of SPMP =
  Describe how this plan will be completed, disseminated, and put under change control.
  Describe how both scheduled and unscheduled updates will be handled.

## Slide 7
Reference Material =
  Provide a complete list of all documents and other sources of information referenced in the plan that Include the title, report number, date, author, and publishing organization
Definitions and Acronym =
  Provide references to the definition of all terms and acronyms required to properly interpret the SPMP.

## Slide 8: Project Organization
Process Model =
  Specify the life cycle model to be used for this project
  The process model must include roles, activities, entry criteria and exit criteria for project initiation, product development, product release, and project termination

## Slide 9
Organizational Structure =
  Describe internal management structure of the project
Organizational Interface =
  Describe the administrative and managerial interfaces between the project and the primary entities with which it interacts

## Slide 10
Project Responsibilities =
  Identify and state the nature of each major project function and activity
  Identify the individuals who are responsible for those functions and activities
  Table: Project Responsibilities
Role | Responsibility | Person
Project Manager | Leads project team Responsible for project deliverables | <Name>
Technical Team Leader | <define as locally used> | <Name>

## Slide 11: Managerial Process
Management Objectives and Priorities =
  Describe the philosophy, goals, and priorities for managing this project
  A flexibility matrix prepared to show degree of project dimensions in terms of fixed, constrained and flexible. Each degree of flexibility column can contain only one "X".
  Table: Flexibility Matrix
Project Dimension | Fixed | Constraint | Flexible
Cost |  | X | 
Schedule | X |  | 
Scope |  |  | X

## Slide 12
Assumption, Dependencies and Constraints =
  State assumptions on which the project is based on
  Any external event on which the project is dependent

## Slide 13
Risk Management =
  Describe the process to be used to identify, analyse and manage the risk factors
  Describe mechanism for tracking the various risk factors
  Risk factors = contractual risk, technological risk, risk due to size and complexity, risk in customer acceptance

## Slide 14
Monitoring and Controlling Mechanism =
  Define the reporting mechanisms, report formats, review and audit mechanisms, and other tools and techniques to be used in monitoring and controlling
  Communication table is used to show regular reports (weekly status report, regular reviews or as-needed communication
  Table: Communication and Reporting Plan
Information communicated | From | To | Time Period
Status Report | Project Team | Project Manager | Weekly
Status Report | Project Manager | Software Manager | Weekly
Project Review | Project Team | Project Manager | Monthly

## Slide 15: Technical Process
Methods, Tools and Techniques =
  Identify computing systems, development methods, standards, policies, procedures, team structure, programming languages etc.
  Methods to be used to specify, design, build, test, integrate, document etc.

## Slide 16
Software Documentation =
  Specify the work products to be built for this project and the types of peer reviews to be held for those products,
  Software Requirement Specification =
    Clearly and precisely describes each of the essential requirements (functions, performance, design constraint and attributes)

## Slide 17
  Software Design Description =
    Describes major components of the software design including databases and internal interfaces
  Software Test Plan =
    Describes the methods to be used for testing at all levels of development and integration
    Describes test procedure, test cases and test results

## Slide 18
User Documentation =
  Include work planned for online as well as paper documentation, online help, network accessible files and support facilities

## Slide 19: Work Packages and Schedule
Work Package =
  Specify the work packages for the activities and tasks that must be completed in order to satisfy the project agreement
Budget and Resource Allocation =
  Specify the allocation of budget and resources to the various project functions, activities, and task

## Slide 20
Schedule =
  Provide the schedule for the various project functions, activities, and tasks, taking into account the precedence relations and the required milestone dates
  Schedules may be expressed in calendar time or in increments relative to a key project milestones

## Slide 21: Additional Component
Index =
  To improve usability of the SPMP an index to the key terms and acronyms used throughout the SPMP is recommended
Appendices =
  To provide -
    Current Top 10 Risk Chart
    Current Project Work Breakdown Structure
    Current Detailed Project Schedule